Consultation Pre-Call Briefing System

Build Plan & System Design

Prepared for team lead review  ·  September 2026

# 1. Summary

This project automates two things attorneys currently do by hand before and around client consultations:

- Pre-call briefing — before each Calendly consultation, automatically summarize what the client wants to discuss, and if they're a returning client, summarize their prior meeting history, then deliver both to Microsoft Teams a few minutes before the call.

- Live-meeting catch-up — let an attorney who joins a call late get caught up on what was already discussed.

The two needs split into two very different builds: the briefing pipeline is new integration work we build ourselves; the live catch-up need is already solved by a Microsoft 365 licensing feature and requires no custom code. Section 5 covers why.

# 2. Goals

| # | Requirement | Approach |
| --- | --- | --- |
| 1 | Summarize each client's stated discussion topics before the call | Custom pipeline (build) |
| 2 | Surface a repeat client's prior meeting history before the call | Custom pipeline (build) |
| 3 | Let a late-joining attorney catch up mid-meeting | Teams Premium licensing (no build) |

# 3. How It Works — Pre-Call Briefing Pipeline

The pipeline has four stages. Each stage is a small, independent piece so any one of them can be changed later without touching the others.

## Stage 1 — Capture the booking

When a client books a consultation, Calendly sends a webhook the moment the booking is made (and another one if it's canceled). That webhook payload already contains the client's name, email, appointment time, and — because we require a booking question like “What would you like to discuss?” — their own description of what they want to talk about. This is the only source of raw material for requirement 1, so the booking form itself is part of the system.

## Stage 2 — Store and recognize repeat clients

Every booking is written to a small database, keyed by the client's email address. Before storing a new booking, we check: has this email booked with us before? If yes, it's flagged as a repeat client and gets the extra history step in Stage 3. (Known limitation: a client who books under a different email won't be recognized automatically — see Section 6.)

## Stage 3 — Generate the brief

A scheduled check runs every 2–3 minutes looking for consultations starting in the next 10–12 minutes that haven't been briefed yet. For each one, it asks Claude to:

- Turn the client's raw discussion notes into a tight, 2–4 bullet summary.

- If it's a repeat client, summarize their prior meeting notes into a short case history.

## Stage 4 — Deliver to Teams

The brief is posted to a team channel automatically, and for repeat clients, also sent as a direct message with the case history attached. This happens with no one lifting a finger — the attorney sees it in Teams a few minutes before the client joins.

## The self-sustaining loop

After each meeting ends, a second scheduled job pulls that meeting's Teams transcript (from Intelligent Recap / built-in transcription), summarizes it into case notes with Claude, and stores it. That stored note is exactly what Stage 3 pulls for that client's next visit — so nobody has to type up notes by hand for the repeat-client brief to keep working.

# 4. System Architecture

All components run on our existing GCP VM, using the same webhook + cron + database pattern already in production for the email intelligence system — this isn't a new operating model, just a new pipeline on top of one we already run.

| Component | Role | Runs as |
| --- | --- | --- |
| Webhook receiver | Accepts Calendly booking/cancel events, writes to the database | Always-on service (systemd) |
| Database | Stores clients, bookings, and meeting notes (SQLite) | File on the VM |
| Brief scheduler | Every 2–3 min: finds upcoming unbriefed calls, calls Claude, posts to Teams | Cron job |
| Notes sync | Hourly: pulls past meetings' Teams transcripts, summarizes, stores as notes | Cron job |
| Claude API | Summarizes discussion notes, client history, and transcripts | External API call |
| Microsoft Graph | Posts to Teams; retrieves meeting transcripts | External API call |

# 5. Requirement 3 — Live-Meeting Catch-Up

Because all consultations happen on Microsoft Teams, this requirement is already solved by a licensing decision, not a build:

- Teams Premium (~$10/user/month) for whoever runs consultations, with transcription turned on.

- Intelligent Recap gives AI-generated meeting notes automatically.

- Copilot lets an attorney ask “catch me up on what I missed” mid-meeting, live.

This also has a side benefit: turning on transcription for consultations is what feeds Stage 4's self-sustaining notes loop above, so this one licensing decision supports both requirement 2 and requirement 3.

# 6. Open Decisions & Risks

| Item | Why it matters | Owner |
| --- | --- | --- |
| Client consent to recording/transcription | Consultations would be recorded and transcribed by Teams; some states require all-party consent. Needs sign-off before turning on transcription. | Team lead / firm |
| Email-only client matching | A client booking under a new email won't be flagged as a repeat client on first pass. A name+phone fallback can be added once we see how often this happens. | Engineering (phase 2) |
| Calendly payload verification | Exact field layout should be checked against a real webhook delivery before go-live, since API payload shape can shift slightly over time. | Engineering (build) |
| Where past notes currently live | Determines whether we need a one-time backfill from existing notes (e.g. Paraleagle, OneNote) in addition to the automatic post-meeting sync going forward. | Team lead to confirm |

# 7. What We Need Before Building

- Calendly plan check — webhooks require Standard tier or above.

- A required discussion-topic question added to the consultation booking form.

- Microsoft Entra ID app registration with Graph permissions for reading meeting transcripts and posting to Teams (admin consent required).

- A Teams channel Incoming Webhook (or Workflows connector) for posting the daily briefs.

- Decision + sign-off on enabling consultation transcription (see Section 6).

- Anthropic API access for the summarization calls.

# 8. Build Plan

| Phase | Scope | Depends on |
| --- | --- | --- |
| 1. Foundation | Database schema, Calendly webhook receiver, booking capture + repeat-client detection | Calendly webhook subscription + form question |
| 2. Briefing | Scheduler job, Claude summarization, Teams channel delivery | Phase 1; Teams webhook connector |
| 3. Notes loop | Post-meeting transcript retrieval, Claude summarization into notes, storage | Graph app registration; transcription enabled |
| 4. Licensing | Teams Premium rollout for consultation staff; enable Intelligent Recap | Independent — can happen in parallel with 1–3 |
| 5. Hardening | Verify real Calendly payloads, add repeat-client fallback matching, error alerting | Phases 1–3 running in production |

Phases 1–3 are sequential; Phase 4 (licensing) can proceed in parallel and has no code dependency. Phase 5 is a short hardening pass once the pipeline has run against real traffic for a couple of weeks.

# 9. Summary for Sign-Off

Net effect once built: attorneys get an automatic Teams brief a few minutes before every consultation — what the client wants to discuss, and if it's a repeat client, their history — with zero manual note-taking required to keep it going. The only decision needed from leadership is whether to enable consultation transcription, since that powers both the repeat-client history and the live catch-up feature.